| CUT Project Status Meeting Agenda & Notes |  |  |  |
| --- | --- | --- | --- |
| Client: | Master Cutlery |  |  |
| Meeting: | Project Status Meeting | Date: | 08/26/2021 |

General Agenda

- Review the timeline

- Review Basecamp To-Dos

Meeting Notes

- UAT

  - Customer Testing

    - Customer Code

      - Customer_code will be generated if the field is null when synced from Infor to Magento

        - Action Item for CB/I: CB/I to test and confirm

    - Term Code

      - Term code will be mapped to terms_code. Where is it coming from and what is the format?

        - The terms_code from infor can be mapped directly into Magento terms code field

      - If there is a terms_code of 120, do we map it anyways?

        - A possible lookup needs to be performed on the terms list to confirm if new terms are applied

        - Alternative, ClarityConnect sends over the full list from Infor whether or not it exist in Magento

          - Action Item for Clarity: Clarity to post terms_code list to Magento if it exist in Infor

            - Master Cutlery will manually update the terms in Magento

    - Region ID

      - Magento only supports IDs up to 65 but ID of 74 is showing up

        - Data Issue: Customer has Country code of US but should be CA

          - Action Item for MC: Matt to run updates to Infor

    - Confirm Data in Infor

      - Eric posted a list of missing Infor values (null) that are throwing errors in Magento

        - Action Item for MC: Master Cutlery to perform updates to fix data issues noticed by the integration

        - Alternative fix, if phone number is null, then grab phone number from the account

  - Product/Inventory Testing

    - Inventory Status Flag

      - When an item is marked as obsolete in Infor then the status should update in Magento but we need to confirm the workflow

        - Action Item for Clarity: If the product is obsolete, the product should be disabled

      - One Product status across all three sites

    - Store Updates

      - Each website has a different store code, and each web store will need to be updated

        - Action Item from CB/I: Kristine to provide the store code for Clarity to change

      - Are all the stores need to be updated for each sync (pricing, inventory, etc)

        - Pricing should stay the same across all B2B stores

          - Action Item for Clarity: One sync update for the first store code then another update for the second store code, etc.

            - B2C will default to the B2B pricing if no other pricing is provided

        - Stock quantity can stay the same across all storefronts

      - Since the other B2B is not online, how do we know which store to send to?

        - Action Items for CB/I: Kristine to provide updates on how ClarityConnect knows when to update each storefront

  - Order Testing

    - Store Updates

      - Do we need to pull orders from all "stores" or will the endpoint be acceptable?

        - Action Item for CB/I: Kristine to look into what is required for the order sync